HDFC Campaign Portal

Cr No- 01

| Sr No. | User Requirement Title | User Requirements Description | Priority | Date | Notes | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Changes at Thank you Page | 1.Thank You Page - add Terms & Conditions Checkbox & Popup Massage. | High | 30/06/2022 | 1.Popup Massage Provided by Moiz Sir. 2.If Someone uncheck the terms & conditions & tries to submit give a Popup saying “Please accept the Terms & Conditions to Proceed.” | Completed on Local & given demo to Moiz Sir at 30/06/2022. Waiting for access to upload the same . |

Discussions :

- First Meeting held on 11-05-2022:

Please find below MOM of Meeting.

1) Jeet provide project understanding Documents, VPN access and Source Code access.

2)Add checkbox of terms and condition. Also provide link for detail description of terms and condition on the below page URL.

http://panela.mail.hdfc.com/gtrack?sl=JUV2RH4vSzZ0MRhFAFZTCVYaC1QIWhpRBQBQHVJcVE8=&ml=VQoHD0tTB1xFVFYMUkQ=&ul=UQABAQFVAlBFVBhYDlFMDlZAElQTdlNUAA9fHVJcVE8DUVNQWAsMRQcDBFUBSAQKBgAcB1sECw9QUAUdUVEKGlYLBQ0GUQZTCFVUDA==&pp=HxtwdnQzbjVtOjFnLRoMRwcCUQVXAwQOVlYLAwEFDAMBUlNRUAMOAQQNAFUNVgUBBgcGClIHCwlSVAAFUFEHD1QNDQgCVQdQDlVRA1ENBVUEDFYDVgYCDFFRBAMJAwkFA1FUVVEECAkDDAVcAFUCCgQBCQJUAQIBVFUIAlNXCgdcCQUOAlEAVglTXAVYDQZSBQRRA1EOBwlXXwMFBhFE&clientid=37104

3) Provide API access to update above information in database.

- Find Below MOM [18-05-2022] :-

1) We have send IP address for white list on campaigns.hdfc.com Server so we can access server through SSH.

2) We have tried to connect telnet its not working.

3) We have tried Ping and Tracert of IP addresses its working.

- 23/05/2022 Team Got Code for Downloading, setting up in local server & to understand the code.

- Find Below MOM [26-5-2022] :-

1) Moiz sir shown where to  add the terms descriptions in the page also explained  flow of that page.

2) Moiz sir suggested to check the all the files.

3) We start working on changes in local system after the confirmation we upload this on live system.

- Find Below MOM  28-06-2022

1) Thank you Page add terms and Condition checkbox and popup - Done

2) @Moiz Attarwala Hdfc Sir provide https://www.hdfc.com/campaign/hdfc-campaign-page link. Team has to develop design and content same like this. Provide below content in popup  "I hereby authorize HDFC Ltd. and its affiliates to call, email, send a text through the Short messaging Service (SMS) and/or Whatsapp HDFC Campaign Page WhatsApp Icon me in relation to any of their products. The consent herein shall override any registration for DNC/NDNC."

3) Need access of UAT server to upload the changes.